CLASSROOM CONNECT

Offline Interactive Classroom Learning Platform

Project Documentation & Development Plan

Created by: Moussa Junior Sidibe

Fulbright Scholar | MS in Instructional Design, Development & Evaluation

Syracuse University

Version 4.0 — April 2026

GitHub: github.com/MoussaJuniorSidibe/Classroom-Connect

# 1. Project Overview

## 1.1 What is Classroom Connect?

Classroom Connect is an offline-first interactive classroom learning platform that enables teachers to deliver presentations with embedded interactive elements to students in real time — with no internet connection required. It uses local network technology (WiFi hotspot or portable router) to connect devices. Teachers create lessons combining content slides with interactive question slides, deliver them live, and track student engagement and performance — all within a single tool.

## 1.2 Problem Statement

Teachers in Francophone West Africa and other resource-constrained environments want interactive technology in their classrooms, but existing tools (Kahoot, Google Classroom, Nearpod) require reliable internet. Classroom Connect solves this by running entirely on a local network that costs nothing to operate.

## 1.3 Target Users & Specifications

| Category | Details |
| --- | --- |
| Teacher Devices | Android smartphones, iPhones, tablets, laptops |
| Student Devices | Any device with a web browser — no app installation required |
| Languages | Bilingual: French and English, switchable at any time |
| Class Size | Up to 40 students. Portable WiFi router recommended for 10+. |
| Database | SQLite (local). All data persists between sessions. |

# 2. How the App Works — The Offline Model

## 2.1 Core Design Principle

Everything works without internet. This is not a feature that gets added later — it is the foundation of every architecture decision. SQLite for local storage, Socket.IO for local network communication, file-based lesson storage — all chosen specifically because they work offline. Every feature we build follows this rule: if it can’t work offline, we don’t build it — or we build it so the offline version works first and the online part is optional.

## 2.2 How a Session Runs

- Teacher opens the Classroom Connect app on their device (phone, tablet, or laptop).

- Teacher enables WiFi hotspot (or uses a portable router for 40+ students).

- The app starts a local server automatically.

- Students connect their phones to the teacher’s WiFi — any phone with a browser works.

- Students scan a QR code displayed on the teacher’s screen — the student page opens in their browser.

- Students enter their 4-digit code and they’re in the session.

- All communication flows over the local network via Socket.IO — no internet needed.

- Data saves locally on the teacher’s device (SQLite database).

## 2.3 Students Never Install an App

Students only need a browser. The teacher’s device serves the student page directly over the local network. This is a critical design decision for the target context:

- iPhones, Android phones, tablets, old phones, borrowed devices — all work

- No app download, no account creation, no storage space needed on student devices

- The only device that runs the Classroom Connect app is the teacher’s device

## 2.4 QR Code for Student Joining

Decision made: QR code is the chosen method for student onboarding.

The teacher’s screen displays a QR code that students scan to open the student page instantly. This replaces the need to type an IP address manually. It is more professional and easier for students of all ages.

# 3. Technical Architecture

## 3.1 Technology Stack

| Component | Technology | Purpose |
| --- | --- | --- |
| Language | JavaScript | One language across the entire project |
| Server | Node.js + Express | Runs on teacher’s device; serves interfaces and handles logic |
| Real-Time | Socket.IO | Live communication between teacher and student devices |
| Database | SQLite (better-sqlite3) | Persistent local storage for all session and roster data |
| Front-End | HTML/CSS/JS | All interfaces served from teacher’s device |
| Translations | i18n.js | Shared translation file for French/English |
| Lessons | JSON files | Lessons saved in /lessons/ directory |
| Images | File uploads | Uploaded to /uploads/ directory, served over local network |
| Mobile (Phase 4) | Capacitor | Wraps app into installable Android/iOS app (teacher only) |
| Cloud (Future) | Supabase | Cloud backup when internet available (postponed) |

## 3.2 Database Schema

The SQLite database (classroom-connect.db) contains six tables:

- classes — id, name, created_at

- roster_students — id, name, class_id, code (unique 4-digit), created_at

- sessions — id, lesson_id, lesson_title, class_id, total_slides, total_questions, started_at, ended_at

- session_attendance — id, session_id, student_name, student_code, joined_at

- session_answers — id, session_id, student_name, student_code, question_index, question_text, answer_index, is_correct, points, response_time_ms

- session_scores — id, session_id, student_name, student_code, total_score, correct_count, total_answered

## 3.3 Project File Structure

| Path | Description |
| --- | --- |
| server.js | Node.js server (Express + Socket.IO + all API endpoints) |
| database.js | SQLite database module (tables, queries, student codes) |
| package.json | Dependencies: express, socket.io, better-sqlite3 |
| .gitignore | Excludes node_modules, database, uploads, lessons from GitHub |
| classroom-connect.db | SQLite database (local only, not on GitHub) |
| lessons/ | Saved lesson JSON files (local only) |
| uploads/ | Uploaded images (local only) |
| public/i18n.js | Shared translations (English + French) |
| public/teacher.html | Teacher dashboard (lobby, lesson + class select, live session, results) |
| public/student.html | Student interface (code join, view slides, answer, leaderboard) |
| public/builder.html | Lesson builder (content + question slides + images) |
| public/roster.html | Student roster (classes and student management with codes) |
| public/history.html | Session history (attendance, scores, question breakdown) |
| Docs/ | Project documentation and Claude context file |

# 4. Feature Specification

## 4.1 Teacher Features

Lesson Builder — BUILT

- Create lessons with content slides (text + images) and question slides (MCQ, True/False)

- Set time limits, correct answers, and point values for questions

- Add, edit, delete, and reorder slides

- Save, load, and organize lessons

Live Session — BUILT

- Select a saved lesson and optionally a class, then start a session

- Student lobby showing who has connected

- Advance through content and question slides at teacher’s pace

- Content slides displayed on both teacher and student devices (including images)

- Real-time per-student answer tracking with individual names

- Teacher-controlled answer reveal

- End-of-lesson leaderboard

Student Roster — BUILT

- Create classes (e.g., Grade 10A, English 101)

- Add, edit, and delete students within classes

- Each student automatically gets a unique 4-digit code (1000–9999)

- Codes displayed on roster page for easy reference

- All roster data saved to SQLite database

Student Codes — BUILT

- Students join sessions by entering their 4-digit code

- System looks up student name and class from the code

- Ensures consistent tracking across sessions, eliminates typos

- Fallback: students can type their name for sessions without a class selected

Session History — BUILT

- View all past sessions with date, student count, question count

- Attendance tab: who was present and when they joined

- Scores tab: leaderboard with total scores and accuracy

- Question breakdown: per-question success rates

Bilingual Interface — BUILT

- French/English toggle on every page

- Language preference persists across sessions

Data & Reports — PARTIALLY BUILT

- All session data saved permanently to SQLite database

- Exportable reports as spreadsheet — Phase 4 Step 1 (next to build)

- Cloud sync postponed (can be added at any stage — see Section 7)

## 4.2 Student Features

- Join via 4-digit code (or name as fallback) in any browser — BUILT

- View content slides with images on their device — BUILT

- Answer questions with countdown timer — BUILT

- Locked screen while waiting for teacher to reveal — BUILT

- Feedback after teacher reveals (correct/incorrect + points) — BUILT

- Final leaderboard with rankings — BUILT

- Bilingual French/English toggle — BUILT

## 4.3 Scoring System

- 1000 base points per correct answer

- Up to 500 speed bonus points (faster response = more points)

- Leaderboard updates after each question

# 5. Build Phases & Status

| Phase | Status | Key Deliverable |
| --- | --- | --- |
| Phase 1: Live Quiz | COMPLETE ✓ | Real-time quiz over local network |
| Phase 2: Lesson Builder | COMPLETE ✓ | Teacher-created lessons with content + questions + images |
| Phase 3: Data & Storage | COMPLETE ✓ | Database, roster, student codes, session history |
| Phase 4: Polish & Launch | IN PROGRESS | Export, QR code, question types, UI, packaging, pilot |

## 5.1 Phase 4 Step-by-Step Plan

This is the locked plan. Steps are executed in order.

- Exportable Reports — NOT STARTED. Add download button on session history page. Exports session results as a spreadsheet (.xlsx) — student names, scores, per-question breakdown. Works fully offline (generated on the server, downloaded via browser). Makes the app immediately useful for real grading workflows.

- QR Code for Student Joining — NOT STARTED. Teacher dashboard displays a QR code that students scan to open the student page. Eliminates typing IP addresses. Already decided as the chosen method.

- Additional Question Types — NOT STARTED. Add at least short answer and/or image-based questions to give teachers more flexibility in lesson design.

- User Testing — NOT STARTED. Pause building. Test with a small group of real users (even 2–3 friends or a colleague). Collect feedback. Fix what comes up before continuing.

- UI/UX Overhaul — NOT STARTED. Complete visual redesign with real brand identity. Requires Moussa to collect visual references first (see Section 9).

- Capacitor Packaging — NOT STARTED. Wrap the app into an installable Android app. Teacher taps an icon, everything runs. Android first, iOS if demand exists.

- Pilot Launch — NOT STARTED. Put it in the hands of real teachers in a real classroom.

# 6. Packaging & Platform Strategy

## 6.1 What Capacitor Does

Right now, the teacher runs the app by typing a command in a terminal. Capacitor wraps the entire app — server, database, everything — into an installable app. The teacher taps an icon, the server starts automatically, students connect. No terminal, no technical knowledge required.

Capacitor packaging is only for the teacher’s device. Students never install an app — they use their phone’s browser.

## 6.2 Platform Rollout Order

- Android first — covers the vast majority of target users in Côte d’Ivoire and West Africa. Capacitor builds Android apps that work on both phones and tablets.

- iOS if needed — Capacitor supports iOS, but building requires a Mac computer and an Apple Developer account ($99/year). Add when there is demand.

- Desktop packaging (optional, future) — if a double-click-to-launch experience is needed on Windows/Mac, a tool called Electron would be used. Not a priority.

## 6.3 Student Device Compatibility

Since students use only a browser, any device works:

- iPhones (Safari)

- Android phones (Chrome)

- Tablets (iPad or Android)

- Laptops (any browser)

- Old or low-end phones — if it has a browser, it works

The teacher’s device is the only one that needs the Classroom Connect app installed.

# 7. Cloud Sync — Postponed

## 7.1 Current Status

Postponed by decision. Not cancelled.

The app works fully without cloud sync. It can be added at any stage — even after the app is packaged, polished, and in use by real teachers — without restructuring any existing code.

## 7.2 Why It’s Safe to Add Later

The local database is well-structured with clean tables, unique IDs, and clear relationships. Cloud sync is an additional module that copies data between local SQLite and the cloud when internet is available. It sits alongside the existing code and does not replace anything.

## 7.3 Recommended Service: Supabase

- Open-source, uses PostgreSQL (matches our SQL-based local database)

- Generous free tier: 500MB storage, 50,000 monthly active users

- Free for our use case — no cost unless the app grows to hundreds of teachers

## 7.4 What to Do When Ready

- Go to supabase.com and create a free account

- Create a new project (pick any name and a strong password)

- Copy the project URL and the anon/public API key from project settings

- Start a Claude session with PASTE-THIS-FOR-CLAUDE.md + database.js + server.js

- Tell Claude: “I want to add cloud sync using Supabase. Here is my project URL and API key.”

# 8. Collaboration Workflow

## 8.1 Roles

| Role | Responsibilities |
| --- | --- |
| Moussa (Designer) | Defines features. Tests on real devices. Provides feedback. Makes design decisions. Manages GitHub. |
| Claude (Developer) | Writes all code. Explains decisions. Debugs from error reports. Suggests architecture. Creates documentation. Acts as technical mentor. |

## 8.2 Rules

- Claude stays in discussion mode until Moussa gives a build signal.

- When Moussa flags a concern, Claude explains first whether it’s an issue or expected behavior.

- Claude always provides complete files — never asks Moussa to make manual code edits.

- At the end of each session, Claude tells Moussa what to update in the documentation and gives the Git commands to push to GitHub.

- Claude explains technical concepts in plain language so Moussa can make informed decisions.

## 8.3 Starting a New Session

Claude does not have memory between conversations. Every new session requires three things:

- Paste the PASTE-THIS-FOR-CLAUDE.md file for the big picture.

- Paste the actual code files relevant to the feature being built.

- Describe specifically what to work on.

## 8.4 Development Process

- Every feature is tested by Moussa on real devices before moving on.

- Bugs are fixed through a test-report-fix cycle.

- Phased development — each phase verified before the next begins.

- Code review by an experienced developer recommended before wide-scale deployment.

# 9. UI & Branding Vision

The current UI is functional scaffolding. By Phase 4 Step 5, Classroom Connect needs a complete visual overhaul with a real brand identity, custom icons, and polished design.

- Real color palette, logo, and brand identity

- Custom icons and visual elements

- Student experience: fun, playful, engaging

- Teacher experience: clean, professional, confidence-inspiring

- Responsive design for all screen sizes including low-end Android phones

CLAUDE ACTION ITEM — When Phase 4 Step 5 begins, prompt Moussa: “Before we start the UI overhaul, I need you to collect visual references. Screenshot apps, websites, or designs you think feel right for Classroom Connect — the colors, the mood, the energy, the style. Share those references with me and describe what you want.”

# 10. Future Vision

Features beyond Phase 4, for future consideration:

- Gamification: badges, achievements, team competitions

- Lesson sharing between teachers

- Admin dashboard for school-level reporting

- Adaptive learning with AI-powered difficulty adjustment

- Additional languages beyond French and English

# 11. Project Status Tracker

| Date | Phase | What Was Done | Next Steps |
| --- | --- | --- | --- |
| Apr 30 | Setup | GitHub repo, Git, VS Code, Node.js, project docs | Phase 1 |
| Apr 30 | Phase 1 | Server, lobby, quiz, scoring, leaderboard, reveal, tracking | Phase 2 |
| Apr 30 | Phase 2 | Lesson builder, slides, saving, selection, content delivery, images, bilingual FR/EN | Phase 3 |
| Apr 30 | Phase 3 | SQLite database, roster management, session history, student codes, .gitignore cleanup | Planning |
| Apr 30 | Planning | Postponed cloud sync, chose QR code, clarified packaging, locked Phase 4 plan (7 steps) | Phase 4 Step 1 |