CLASSROOM CONNECT

Offline Interactive Classroom Learning Platform

Project Documentation & Development Plan

Created by: Moussa Junior Sidibe

Fulbright Scholar | MS in Instructional Design, Development & Evaluation

Syracuse University

Version 3.0 — April 2026

GitHub: github.com/MoussaJuniorSidibe/Classroom-Connect

# 1. Project Overview

## 1.1 What is Classroom Connect?

Classroom Connect is an offline-first interactive classroom learning platform that enables teachers to deliver presentations with embedded interactive elements to students in real time — with no internet connection required. It uses local network technology (WiFi hotspot or portable router) to connect devices. Teachers create lessons combining content slides with interactive question slides, deliver them live, and track student engagement and performance — all within a single tool.

## 1.2 Problem Statement

Teachers in Francophone West Africa and other resource-constrained environments want interactive technology in their classrooms, but existing tools (Kahoot, Google Classroom, Nearpod) require reliable internet. Classroom Connect solves this by running entirely on a local network that costs nothing to operate.

## 1.3 Target Users & Specifications

| Category | Details |
| --- | --- |
| Teacher Devices | Android smartphones, iPhones, tablets, laptops |
| Student Devices | Any device with a web browser — no app installation required |
| Languages | Bilingual: French and English, switchable at any time |
| Class Size | Up to 40 students. Portable WiFi router recommended for 10+ students. |
| Database | SQLite (local). All data persists between sessions. |

# 2. Technical Architecture

## 2.1 Technology Stack

| Component | Technology | Purpose |
| --- | --- | --- |
| Language | JavaScript | One language across the entire project |
| Server | Node.js + Express | Runs on teacher’s device; serves interfaces and handles logic |
| Real-Time | Socket.IO | Live communication between teacher and student devices |
| Database | SQLite (better-sqlite3) | Persistent local storage for all session and roster data |
| Front-End | HTML/CSS/JS | All interfaces served from teacher’s device |
| Translations | i18n.js | Shared translation file for French/English |
| Lessons | JSON files | Lessons saved in /lessons/ directory |
| Images | File uploads | Uploaded to /uploads/ directory, served over local network |
| Mobile (Phase 4) | Capacitor | Wraps web app into native Android/iOS app |
| Cloud (Phase 3.4) | TBD | Supabase or Firebase for cloud backup (requires planning) |

## 2.2 Database Schema

The SQLite database (classroom-connect.db) contains six tables:

- classes — id, name, created_at

- roster_students — id, name, class_id, created_at

- sessions — id, lesson_id, lesson_title, class_id, total_slides, total_questions, started_at, ended_at

- session_attendance — id, session_id, student_name, joined_at

- session_answers — id, session_id, student_name, question_index, question_text, answer_index, is_correct, points, response_time_ms

- session_scores — id, session_id, student_name, total_score, correct_count, total_answered

## 2.3 Project File Structure

| Path | Description |
| --- | --- |
| server.js | Node.js server (Express + Socket.IO + all API endpoints) |
| database.js | SQLite database module (tables, queries, data access functions) |
| package.json | Dependencies: express, socket.io, better-sqlite3 |
| .gitignore | Excludes node_modules, database, uploads, lessons from GitHub |
| classroom-connect.db | SQLite database (local only, not on GitHub) |
| lessons/ | Saved lesson JSON files (local only) |
| uploads/ | Uploaded images (local only) |
| public/i18n.js | Shared translations (English + French) |
| public/teacher.html | Teacher dashboard (lobby, lesson select, live session, results) |
| public/student.html | Student interface (join, view slides, answer, leaderboard) |
| public/builder.html | Lesson builder (content + question slides + images) |
| public/roster.html | Student roster (classes and student management) |
| public/history.html | Session history (attendance, scores, question breakdown) |
| Docs/ | Project documentation and Claude context file |

# 3. Feature Specification

## 3.1 Teacher Features

Lesson Builder — BUILT

- Create lessons with content slides (text + images) and question slides (MCQ, True/False)

- Set time limits, correct answers, and point values for questions

- Add, edit, delete, and reorder slides

- Save, load, and organize lessons

Live Session — BUILT

- Select a saved lesson and start a session

- Student lobby showing who has connected

- Advance through content and question slides at teacher’s pace

- Content slides displayed on both teacher and student devices (including images)

- Real-time per-student answer tracking with individual names

- Teacher-controlled answer reveal

- End-of-lesson leaderboard

Student Roster — BUILT (not yet connected to live sessions)

- Create classes (e.g., Grade 10A, English 101)

- Add, edit, and delete students within classes

- All roster data saved to SQLite database

Session History — BUILT

- View all past sessions with date, student count, question count

- Attendance tab: who was present and when they joined

- Scores tab: leaderboard with total scores and accuracy

- Question breakdown: per-question success rates

Bilingual Interface — BUILT

- French/English toggle on every page

- Language preference persists across sessions

Data & Reports — PARTIALLY BUILT

- All session data saved permanently to SQLite database

- Cloud sync not yet implemented (requires planning)

- Export to PDF/CSV not yet implemented (Phase 4)

## 3.2 Student Features

- Join via browser — no installation, no account — BUILT

- View content slides with images on their device — BUILT

- Answer questions with countdown timer — BUILT

- Locked screen while waiting for teacher to reveal — BUILT

- Feedback after teacher reveals (correct/incorrect + points) — BUILT

- Final leaderboard with rankings — BUILT

- Bilingual French/English toggle — BUILT

# 4. Build Phases & Status

| Phase | Status | Key Deliverable |
| --- | --- | --- |
| Phase 1: Live Quiz | COMPLETE ✓ | Real-time quiz over local network |
| Phase 2: Lesson Builder | COMPLETE ✓ | Teacher-created lessons with content + questions + images |
| Phase 3: Data & Storage | STEPS 1-3 DONE | Database, roster, session history. Cloud sync pending. |
| Phase 4: Polish & Launch | Not Started | Mobile packaging, UI overhaul, pilot testing |

## 4.1 Next Steps

Student Codes (connect roster to live sessions)

Each student in the roster gets a unique 4-digit code. When joining a session, students type their code instead of their name. The system looks up their identity from the roster. This ensures consistent tracking across sessions, eliminates typos, and prevents students from accidentally selecting the wrong name.

Cloud Sync (Phase 3 Step 4)

IMPORTANT: Cloud sync requires a dedicated planning conversation before any code is written. It involves choosing between Supabase and Firebase, setting up an external account, designing sync logic, handling authentication, and testing connectivity detection. This is the most technically complex feature in the project.

# 5. Collaboration Workflow

## 5.1 Roles

| Role | Responsibilities |
| --- | --- |
| Moussa (Designer) | Defines features. Tests code on real devices. Provides feedback. Makes design decisions. Manages GitHub. |
| Claude (Developer) | Writes all code. Explains decisions. Debugs from error reports. Suggests architecture. Creates documentation. Always provides complete files. |

## 5.2 Rules

- Claude stays in discussion mode until Moussa gives a build signal.

- When Moussa flags a concern, Claude explains first whether it’s an issue or expected behavior.

- Claude always provides complete files — never asks Moussa to make manual code edits.

- Claude reminds Moussa to update documentation and push to GitHub at the end of each session.

## 5.3 Starting a New Session

Claude does not have memory between conversations. Every new session requires three things:

- Paste the PASTE-THIS-FOR-CLAUDE.md file for the big picture.

- Paste the actual code files relevant to the feature being built.

- Describe specifically what to work on.

## 5.4 Development Process

This app is built through AI-assisted development with a structured iterative process:

- Every feature is tested by Moussa on real devices before moving on.

- Bugs are fixed through a test-report-fix cycle.

- Phased development — each phase verified before the next begins.

- Code review by an experienced developer recommended before wide-scale deployment.

# 6. UI & Branding Vision

The current UI is functional scaffolding. By Phase 4, Classroom Connect needs a complete visual overhaul with a real brand identity, custom icons, and polished design.

- Real color palette, logo, and brand identity

- Custom icons and visual elements

- Student experience: fun, playful, engaging

- Teacher experience: clean, professional, confidence-inspiring

- Responsive design for all screen sizes including low-end Android phones

CLAUDE ACTION ITEM — When Phase 4 begins, prompt Moussa: “Before we start the UI overhaul, I need you to collect visual references. Screenshot apps, websites, or designs you think feel right for Classroom Connect — the colors, the mood, the energy, the style. Share those references with me and describe what you want.”

# 7. Future Vision

- Additional question types: matching, ordering, short answer, image-based

- Gamification: badges, achievements, team competitions

- Lesson sharing between teachers

- Admin dashboard for school-level reporting

- Adaptive learning with AI-powered difficulty adjustment

- Additional languages beyond French and English

- Exportable reports (PDF/CSV)

# 8. Project Status Tracker

| Date | Phase | What Was Done | Next Steps |
| --- | --- | --- | --- |
| Apr 30 | Setup | GitHub repo, Git, VS Code, Node.js, project docs | Phase 1 |
| Apr 30 | Phase 1 | Server, lobby, quiz, scoring, leaderboard, reveal, tracking | Phase 2 |
| Apr 30 | Phase 2 | Lesson builder, slides, saving, selection, content delivery, images, bilingual FR/EN | Phase 3 |
| Apr 30 | Phase 3 | SQLite database, roster management, session history, .gitignore cleanup | Student codes |